## Slide 1
Owner
Has Idea and Conducts Feasibility Study
Go
No Go
End of Project
Pursue A/E
Hire A/E to Design Project
Scope of Work Defined
Contract Negotiated
Go
Schematic Design
Design Development
Construction Documents
No Go
Continue to Negotiate
With Same A/E
No Common Ground
Found Pursue other A/E
A/E
Owner
Owner
A/E + S/M/F
Go
Decide Construction Documents are
ready for Contractor Selection
Release RFP and Construction Documents
No Go
Continue Feedback between
Owner and A/E
Interactive Process until Owner Approval
A/E + Owner
Design Phase
Go
No Go
Revise Material for RFP and Construction
Documents Until Owner has Approved
Feedback from A/E can be Useful to Owner

## Slide 2
Contractor(s)
A/E + Owner
Pre-Con Phase
Contractors Submit Proposal
Go
No Go
Revise Material for RFP and Construction
Documents Until Qualified Contractors
Submit Interest in Project
Decide on Contractors
Decide on Pre-Bid and Review Meetings
Selection Process and Details Outlined
Go
No Go
Have Pre-Bid and Review Meetings
Conduct Bid Day
Submit Final Proposals and Presentations to Client
Go
No Go
Contractor(s)
A/E + Owner
Contractor(s)
A/E + Owner
Decide on Contractor
Award Contract
Go
No Go
Contractor
A/E + Owner
Decide on Project Team (Main Subs)
Go
No Go
Contractor
Owner + A/E
Re-Evaluate Options
Seek Further Help

## Slide 3
Decide on Project Team (Main Subs)
Go
No Go
Contractor
Owner + A/E
Re-Evaluate Options
Seek Further Help
Establish: Project Team, Project and Schedule,
Site Logistics, and Plan of Attack
Communicate Plan to Owner and A/E
No Go
Contractor
Owner + A/E
Re-Evaluate
Seek Further Help
Go
Constructability Review Session
What Formwork Systems are out there?
Research to Formulate Decision
No Go
Go
Re-Evaluate
Seek Further Help
Select 1 S/M/F For Info
Go
No Go
Contact S/M/F to get more General Information
Contractor
S/M/F
Contractor
No Go
Go
Contractor
Typically Project Manager
or Superintendent
Owner + A/E
Only Concerned When the Budget,
Schedule, or Design has Changed

## Slide 4
Constructability Review Session
What Formwork Systems are out there?
Research to Formulate Decision
No Go
Go
Re-Evaluate
Seek Further Help
Select 1 S/M/F For Info
Go
No Go
Contact S/M/F to get more General Information
Contractor
S/M/F
Contractor
No Go
Go
Decide if the Formwork System and
Participants Initially Fits Well with the Project
Go
No Go
Owner + A/E
Only Concerned When the Budget,
Schedule, or Design has Changed
Agree to Meet and Have Meeting i.e. “Sales pitch”
Conversation with S/M/F giving information and
Talking of Other Projects that Used Their System
Contractor
S/M/F
Contractor
S/M/F
Contractor
Typically Project Manager
or Superintendent
No Go
Go
Decide to Go Check Out Current Formwork System
Go
No Go
Contractor

## Slide 5
Contractor
Go See Formwork System In Action on a Project
Converse with Project Manager, Superintendent,
and Crews on Project
Gain Valuable Insight and Feedback
No Go
Go
Contractor
Other Contractor
Decide About Using Formwork System On Current Project
Decide to Go Check Out Current Formwork System
Go
No Go
Go
No Go
Contractor
Inform Owner + A/E of Decision on Formwork System
No Go
Contractor
Owner + A/E
May Need to Sell Owner + A/E
If Changes to the Budget,
Schedule, or Design Occur
If Can Not Sell Formwork System
Will Need to Start Over
Go
Call Up S/M/F to Set Up Follow-Up Meeting
Of Utilizing Formwork System
Give Suggestions, Input, and Project Requirements
Send Construction Documents for S/M/F to Look at
Contractor
S/M/F
No Go
Go

## Slide 6
Call Up S/M/F to Set Up Follow-Up Meeting
Of Utilizing Formwork System
Give Suggestions, Input, and Project Requirements
Send Construction Documents for S/M/F to Look at
Contractor
S/M/F
No Go
Go
Have Meeting to Discuss Formwork: Details,
Budget and Schedule, Rent or Lease Possibility,
Project Logistics, and Setting Up a Contract
Ease Way Into New System and Company
No Go
Go
S/M/F Decides to Agree On Project and Sign Contract
No Go
Go
Contractor
S/M/F
S/M/F
Contractor
Renegotiate Terms and Contract
If No Agreement Reached
Must Start Decision Process Over
Construction Phase
Contractor + A/E
S/M/F
Send Construction Drawings to S/M/F
S/M/F Creates Shop Drawings and
Submits for Review to Contractor
Decide to Accept Shop Drawings from S/M/F
Contractor May Submit to A/E for Approval
Revise and Resubmit
No Go
Go

## Slide 7
Construction Phase
Send Construction Drawings to S/M/F
S/M/F Creates Shop Drawings and
Submits for Review to Contractor
Decide to Accept Shop Drawings from S/M/F
Contractor May Submit to A/E for Approval
Contractor + A/E
S/M/F
Revise and Resubmit
Begin Fabrication and Ship In Formwork
Construct Formwork and Do Supporting Activities
Strip Formwork and Place Temporary Shoring
No Go
Go
Contractor
+ S/M/F
Possible Subcontractor
A/E
Owners Rep
Quality Control
No Go
Go
Evaluate and Re-Group
Seek Further Help
Reflect and Gather Feedback on Formwork System
No Good
Good
Contractor + A/E
S/M/F
Suggestions For Improvement
Call Out the Ad. and Disad.
Do Not Buy and Will Use Less In Future
Specify What Projects Would
Work For This Formwork System
Suggestions for Improvement
Call Out the Ad. and Disad.
Buy Formwork System and
Consider More Often in Future