## Slide 1
Owner
Has Idea and Conducts Feasibility Study
Go
No Go
End of Project
Pursue A/E/C or Design-Build Team
Hire A/E/C to Design and Build Project
Scope of Work Defined
Contract Negotiated
Go
Schematic Design
Design Development
Construction Documents
No Go
Continue to Negotiate
With Same A/E/C
No Common Ground
Found Pursue other A/E/C
A/E/C
Owner
Owner
A/E/C + S/M/F
Design/Pre-Con Phase
Go
Decide Construction Documents are
ready for Construction
No Go
Continue Feedback between Owner
Interactive Process until Owner Approval
A/E/C + Owner
Go
No Go
Revise Documents Until Owner has Approved
Go
No Go
Continue Feedback between Owner
Interactive Process until Owner Approval
Establish: Project Team, Project and Schedule,
Site Logistics, and Plan of Attack
Communicate Plan to Owner
Decide on Project Team (Main Subs)
Go
No Go
Re-Evaluate Options
Seek Further Help
A/E/C + Owner

## Slide 2
Decide on Project Team (Main Subs)
Go
No Go
Re-Evaluate Options
Seek Further Help
A/E/C + Owner
Constructability Review Session
What Formwork Systems are out there?
Research to Formulate Decision
No Go
Go
Re-Evaluate
Seek Further Help
Select 1 S/M/F For Info
Go
No Go
Contact S/M/F to get more General Information
S/M/F
No Go
Go
Decide if the Formwork System and
Participants Initially Fits Well with the Project
Go
No Go
Agree to Meet and Have Meeting i.e. “Sales pitch”
Conversation with S/M/F giving information and
Talking of Other Projects that Used Their System
A/E/C
No Go
Go
A/E/C
A/E/C
A/E/C
S/M/F
A/E/C
S/M/F
Decide Construction Documents are
ready for Construction
A/E/C + Owner
Go
No Go
Revise Documents Until Owner has Approved
Begin Construction

## Slide 3
Agree to Meet and Have Meeting i.e. “Sales pitch”
Conversation with S/M/F giving information and
Talking of Other Projects that Used Their System
No Go
Go
A/E/C
S/M/F
Decide to Go Check Out Current Formwork System
Go
No Go
A/E/C
Go See Formwork System In Action on a Project
Converse with Project Manager, Superintendent,
and Crews on Project
Gain Valuable Insight and Feedback
No Go
Go
Other Contractor
Decide About Using Formwork System On Current Project
Go
No Go
A/E/C
A/E/C
Inform Owner of Decision on Formwork System
No Go
Owner
May Need to Sell Owner
If Changes to the Budget,
Schedule, or Design Occur
If Can Not Sell Formwork System
Will Need to Start Over
Go
A/E/C

## Slide 4
Call Up S/M/F to Set Up Follow-Up Meeting
Of Utilizing Formwork System
Give Suggestions, Input, and Project Requirements
Send Construction Documents for S/M/F to Look at
S/M/F
No Go
Go
Have Meeting to Discuss Formwork: Details,
Budget and Schedule, Rent or Lease Possibility,
Project Logistics, and Setting Up a Contract
Ease Way Into New System and Company
No Go
Go
S/M/F Decides to Agree On Project and Sign Contract
No Go
Go
S/M/F
S/M/F
Renegotiate Terms and Contract
If No Agreement Reached
Must Start Decision Process Over
A/E/C
A/E/C
A/E/C
Begin Construction
Construction Phase

## Slide 5
Construction Phase
Send Construction Drawings to S/M/F
S/M/F Creates Shop Drawings and
Submits for Review to A/E/C
Decide to Accept Shop Drawings from S/M/F
S/M/F
Revise and Resubmit
Begin Fabrication and Ship In Formwork
Construct Formwork and Do Supporting Activities
Strip Formwork and Place Temporary Shoring
No Go
Go
No Go
Go
Evaluate and Re-Group
Seek Further Help
Reflect and Gather Feedback on Formwork System
No Good
Good
Suggestions For Improvement
Call Out the Ad. and Disad.
Do Not Buy and Will Use Less In Future
Specify What Projects Would
Work For This Formwork System
Suggestions for Improvement
Call Out the Ad. and Disad.
Buy Formwork System and
Consider More Often in Future
A/E/C
A/E/C + S/M/F
Possible Subcontractor
A/E/C
S/M/F