BIM PROJECT EXECUTION PLAN

FOR

[PROJECT TITLE]

DEVELOPED BY

[AUTHOR COMPANY]

SECTION A. BIM PROJECT EXECUTION PLAN OVERVIEW	1

SECTION B. PROJECT REFERENCE INFORMATION	2

SECTION C. KEY PROJECT CONTACTS	3

SECTION D. PROJECT GOALS / BIM OBJECTIVES	4

SECTION E. BIM PROCESS DESIGN	5

SECTION F. BIM INFORMATION EXCHANGE WORKSHEET	6

SECTION G. ORGANIZATIONAL ROLES / STAFFING	7

SECTION H. DELIVERY STRATEGY / CONTRACT	8

SECTION I. COMMUNICATION PROCEDURES	9

SECTION J. TECHNOLOGICAL INFRASTRUCTURE NEEDS	11

SECTION K. MODEL STRUCTURE	12

SECTION L. MODEL QUALITY CONTROL	13

SECTION M. ATTACHMENTS	14

BIM PROJECT EXECUTION PLAN

FOR

[PROJECT TITLE]

DEVELOPED BY

[AUTHOR COMPANY]

# SECTION A. BIM PROJECT EXECUTION PLAN OVERVIEW

To successfully implement Building Information Modeling (BIM) on a project, the project team has developed this detailed BIM Project Execution Plan. The BIM Project Execution Plan defines uses for BIM on the project (e.g. design authoring, cost estimating, and design coordination), along with a detailed design of the process for executing BIM throughout the project lifecycle.  This plan was developed through the procedure defined in the BIM Project Execution Planning Guide developed by The Computer Integrated Construction (CIC) Research Group of The Pennsylvania State University. The guide can be downloaded at http://www.engr.psu.edu/ae/cic/BIMEx.

[INSERT ADDITIONAL INFORMATION HERE IF APPLICABLE. FOR EXAMPLE: BIM MISSION STATEMENT].

# SECTION B. PROJECT REFERENCE INFORMATION

This section defines basic project reference information and determined project milestones.

- PROJECT NAME:

- PROJECT NUMBER:

- PROJECT ADDRESS:

- CONTRACT TYPE:

- BRIEF PROJECT DESCRIPTION:

- ADDITIONAL PROJECT INFORMATION: [UNIQUE PROJECT CHARACTERISTICS: NOISE REQUIREMENTS, TRAFFIC CONTROL CONCERNS, ETC].

- PROJECT PHASES / MILESTONES

| PROJECT PHASE / BIM MILESTONE | ESTIMATED START DATE | ESTIMATED COMPLETION DATE | PROJECT STAKEHOLDERS INVOLVED |
| --- | --- | --- | --- |
| PRELIMINARY PLANNING |  |  |  |
| DESIGN DOCUMENTS |  |  |  |
| CONSTRUCTION DOCUMENTS |  |  |  |
| CONSTRUCTION |  |  |  |

[OTHER BIM MILESTONES MAY INCLUDE MAJOR DESIGN REVIEWS, STAKEHOLDER REVIEWS, AND ANY OTHER MAJOR EVENT WHICH OCCURS DURING THE PROJECT LIFECYCLE].

# SECTION C. KEY PROJECT CONTACTS

The following is a list of the lead BIM contact for each company on the project. Additional contacts are included later in the document.

| ROLE | COMPANY | CONTACT NAME | TITLE | EMAIL | PHONE |
| --- | --- | --- | --- | --- | --- |

# SECTION D. PROJECT GOALS / BIM OBJECTIVES

See the BIM Goals worksheet in Appendix A for the detailed BIM Goals.

- LIST MAJOR BIM GOALS / OBJECTIVES

| BIM GOAL | DESCRIPTION | COMPLETE |
| --- | --- | --- |

[FILE NAME AND LOCATION]

ATTACH

BIM GOAL WORKSHEET:

[FILE NAME AND LOCATION]

ATTACH

- BIM USE SELECTION WORKSHEET:

- CHOOSE FINALIZED BIM USES:

| OPERATE | CONSTRUCT | DESIGN | PLAN |
| --- | --- | --- | --- |
| BUILDING MAINTENANCE SCHEDULING | SITE UTILIZATION PLANNING | DESIGN AUTHORING | PROGRAMMING |
| BUILDING SYSTEM ANALYSIS | CONSTRUCTION SYSTEM DESIGN | DESIGN REVIEWS | SITE ANALYSIS |
| ASSET MANAGEMENT | DIGITAL FABRICATION | STRUCTURAL ANALYSIS |  |
| SPACE MANAGEMENT / TRACKING | 3D CONTROL AND PLANNING | LIGHTING ANALYSIS |  |
| DISASTER PLANNING | 3D COORDINATION | ENERGY ANALYSIS |  |
| RECORD MODEL |  | MECHANICAL ANALYSIS |  |
|  |  | OTHER ENG. ANALYSIS |  |
|  |  | LEED EVALUATION |  |
|  |  | CODE VALIDATION |  |
| 4D MODELING | 4D MODELING | 4D MODELING | 4D MODELING |
| COST ESTIMATION | COST ESTIMATION | COST ESTIMATION | COST ESTIMATION |
| EXISTING CONDITIONS MODELING | EXISTING CONDITIONS MODELING | EXISTING CONDITIONS MODELING | EXISTING CONDITIONS MODELING |

# SECTION E. BIM PROCESS DESIGN

Process maps for each BIM Use are attached. These process maps provide a detailed plan for implementation of each BIM Use. They also define the specific Information Exchanges for each activity, building the foundation for the entire execution plan. The plan includes the Overview Map (Level 1) of the BIM Uses, a Detailed Map of each BIM Use (Level 2), and a description of elements on each map, as appropriate. Level 1 and 2 template maps are available for download at http://www.engr.psu.edu/ae/cic/BIMEx. (Please note that these are template maps and should be modified based on project specific information and requirements).

[FILE NAME AND LOCATION]

ATTACH

- LEVEL 1 PROCESS OVERVIEW MAP:

PROCESS OVERVIEW MAP SNAP SHOT

[FILE NAME AND LOCATION]

ATTACH

- LEVEL 2 DETAILED BIM USE PROCESS MAP(S):

TOTAL NUMBER ATTACHED:

- ADDITIONAL BIM PROCESS MAP DEFINITIONS AND DESCRIPTIONS AS APPROPRIATE.

# SECTION F. BIM INFORMATION EXCHANGE WORKSHEET

Model elements by discipline, level of detail, and any specific attributes important to the project are documented.

[FILE NAME AND LOCATION]

ATTACH

- INFORMATION EXCHANGE WORKSHEET(S):

TOTAL NUMBER ATTACHED:

# SECTION G. ORGANIZATIONAL ROLES / STAFFING

For each BIM Use selected, the team has identified the organization (or organizations) who will staff and perform that Use.

| BIM USE | COMPANY | NUMBER OF TOTAL STAFF FOR BIM USE | ESTIMATED WORKER HOURS | LEAD CONTACT |
| --- | --- | --- | --- | --- |

# SECTION H. DELIVERY STRATEGY / CONTRACT

- WHAT IS THE DELIVERY STRATEGY FOR THE PROJECT?

- WHAT ADDITIONAL MEASURES NEED TO BE TAKEN TO SUCCESSFULLY USE BIM WITH THE SELECTED DELIVERY STRATEGY?

- HOW WILL YOU SELECT FUTURE TEAMS IN REGARDS TO THE ABOVE DELIVERY STRATEGY AND CONTRACT TYPE?

- HOW SHOULD BIM BE WRITTEN INTO THE CONTRACTS?

ATTACH

[FILE NAME AND LOCATION]

(IF DOCUMENTS / CONTRACTS ARE DEVELOPED, PLEASE ATTACH AS AN APPENDIX).

# SECTION I. COMMUNICATION PROCEDURES

- ELECTRONIC COMMUNICATION PROCEDURES

(Note: File Naming and Folder Structure will be discussed in Section K: Model Structure and Quality Control).

The following document management issues should be resolved and a procedure should be defined for each:

- PERMISSIONS / ACCESS

- SERVER LOCATIONS

- FTP SITE LOCATION

- FILE TRANSFER PROTOCOL

- FILE / FOLDER MAINTENANCE

- DOCUMENTATION DEVELOPED FROM THE MODEL INFORMATION

- SUPPORT

- MEETING COMMUNICATION PROCEDURES

- BIM MEETING PROTOCOL

| MEETING TYPE | PHASE | FREQUENCY | PARTICIPANTS | LOCATION |
| --- | --- | --- | --- | --- |
| 3D MEP COORDINATION | CONSTRUCTION | WEEKLY | GC, SUBS | BIM TRAILER |

- MODEL PROTOCOL FOR SUBMISSION AND APPROVAL

  - MODEL DELIVERY SCHEDULE

| INFORMATION EXCHANGE | ONE-TIME or PERIODIC | FREQUENCY (if periodic) | DUE DATE or START DATE |
| --- | --- | --- | --- |
| MEP COORDINATION MODEL | PERIODIC | WEEKLY | [DATE] |

# SECTION J. TECHNOLOGICAL INFRASTRUCTURE NEEDS

- SOFTWARE FOR MODELING

| BIM USE | DISCIPLINE (if applicable) | SOFTWARE | VERSION |
| --- | --- | --- | --- |
| DESIGN AUTHORING | ARCH | XYZ DESIGN APPLICATION | VER. X.X (YEAR) |

- COMPUTERS / HARDWARE FOR MODELING

Choose the hardware that is in the highest demand and most appropriate for the majority of BIM Uses.

| BIM USE | HARDWARE | OWNER OF HARDWARE | SPECIFICATIONS |
| --- | --- | --- | --- |
| DESIGN AUTHORING | XXX COMPUTER SYSTEM | ARCHITECT X | PROCESSOR, OPERATING SYSTEM, MEMORY STORAGE, GRAPHICS, NETWORK CARD, ETC. |

- MODELING CONTENT AND REFERENCE INFORMATION

| BIM USE | DISCIPLINE (if applicable) | MODELING CONTENT / REFERENCE INFORMATION | VERSION |
| --- | --- | --- | --- |
| DESIGN AUTHORING | ARCH | XYZ APP FAMILIES | VER. X.X. (YEAR) |
| ESTIMATING | CONTRACTOR | PROPRIETARY DATABASE | VER. X.X (YEAR) |

- INTERACTIVE WORKSPACE

NO

YES

The project team should consider the physical environment it will need throughout the lifecycle of the project to accommodate the necessary collaboration, communication, and reviews that will improve the BIM Plan decision making process.

- WILL THE TEAM BE COLOCATED?

IF YES, WHAT IS THE LOCATION?

NO

YES

PLEASE DESCRIBE:

- WILL THERE BE A BIM TRAILER?

IF YES, WHAT ARE THE SPECIFICATIONS?

- OTHER INTERACTIVE WORKSPACES FOR THE PROJECT?

# SECTION K. MODEL STRUCTURE

- FILE NAMING STRUCTURE:

Determine and list the structure for model file names.

| FILE NAMES FOR MODELS SHOULD BE FORMATTED AS: |  |
| --- | --- |
| DISCIPLINE - PROJECT NUMBER – BUILDING NUMBER.RVT (example: ARCH-11111-BL001.rvt) |  |
| ARCHITECTURAL MODEL | ARCH- |
| CIVIL MODEL | CIVIL- |
| MECHANICAL MODEL | MECH- |
| ELECTRICAL MODEL | ELEC- |
| STRUCTURAL MODEL | STRUCT- |
| ENERGY MODEL | ENERGY- |
| CONSTRUCTION MODEL | CONST- |
| COORDINATION MODEL | COORD- |

- MODEL DATA EXCHANGE

| MODEL | SOFTWARE PROGRAM | AUTHOR FILE EXTENSION | EXTENSIONS REQUIRED FOR FILE EXCHANGE (USER) |
| --- | --- | --- | --- |
| ARCH MODEL | XYZ DESIGN APPLICATION | .XYZ | .XYZ, .ABC, ETC |

- MODEL ACCURACY AND TOLERANCES

Models should include all appropriate dimensioning as needed for design intent, analysis, and construction.  Level of detail and included model elements are provided in the Information Exchange Worksheet.

# SECTION L. MODEL QUALITY CONTROL

- WHAT IS THE OVERALL STRATEGY FOR MODEL QUALITY CONTROL?

- MODEL CHECKS

The following checks should be performed to assure model quality.

| CHECKS | DEFINITION | RESPONSIBLE PARTY | SOFTWARE PROGRAM(S) |
| --- | --- | --- | --- |
| VISUAL CHECK | Ensure there are no unintended model components and the design intent has been followed |  |  |
| INTERFERENCE CHECK | Detect problems in the model where two building components are clashing |  |  |
| STANDARDS CHECK | Ensure that the BIM and AEC CADD Standard have been followed (fonts, dimensions, line styles, levels, etc) |  |  |
| ELEMENT VALIDATION | Ensure that the dataset has no undefined or incorrectly defined elements |  |  |

- MODEL ACCURACY AND TOLERANCES

Models should include all appropriate dimensioning as needed for design intent, analysis, and construction. Level of detail and included model elements are provided in the Information Exchange Worksheet.

| PHASE | DISCIPLINE | TOLERANCE |
| --- | --- | --- |
| DESIGN DOCUMENTS | ARCH | ACCURATE TO +/- [ # ] OF ACTUAL SIZE AND LOCATION |

# SECTION M. ATTACHMENTS

- BIM GOAL WORKSHEET [FROM SECTION D]

- BIM USE SELECTION WORKSHEET [FROM SECTION D]

- LEVEL 1 PROCESS OVERVIEW MAP [FROM SECTION E]

- LEVEL 2 DETAILED BIM USE PROCESS MAP(S) [FROM SECTION E]

- INFORMATION EXCHANGE REQUIREMENT WORKSHEET(S) [FROM SECTION F]

- DEVELOPED DOCUMENTS / CONTRACTS [FROM SECTION H]